## Slide 1: TITLE: HUMAN RESOURCES MANAGEMENT SYSTEM (HRMS). INTERNISHIP PROJECT @SSTA BY: gt & cw

## Slide 2: Executive Summary
Human Resource Management System is a web application that was developed in PHP and MySQL Database. It aims to provide an online automated platform for SSTA employees' to manage or submit their leave applications. It has a pleasant user interface with some gradient color and uses Bootstrap and Responsee Framework for the page designs. It consists of user-friendly features and functionalities. The project will be developed with the objectives of centralizing HR data, enhance performance management,enabling employee self-service and generating comprehensive reports.The HRMS project will be implemented in collaboration with the HR department, IT department, and relevant stakeholders.

## Slide 3: Problem Statement
The existing system of Human Resource Management System activities is manual, so it is difficult to manage all employee details. This manual System has the following problems:
Wastage of time
As a result of employee information are not arranged in a defined manner, it is much difficult to find a record associated with specific employee. Beside the time wasted workers assigned to these offices may get Bored, giving not suitable service to the employee.
Low Performance
The current system has working low level of data organized because the system works all things in manually documented. Also, the response time to the employee is very slow; because they use manual system.

## Slide 4: Continued….
Control and Security
Since the existing system is manual it is difficult to maintain the employee data.
Unauthorized person can modify employee information .Because the employee data are simply stored on the shelf (hardcopy) where anybody can change the status of the employee record.
Poor file keeping system
Because of employee information are being written on paper, they may be damaged or someone may pick them out from the shelf intentionally or unintentionally.

## Slide 5: Continued….
Low Efficiency
Recording all information by manually takes a lot of time and it may be confusing.
Poor collection of Information and Data
    Data is not accurately captured, it may contain errors.
    Data may be redundant.
    It is difficult to produce the required information from the manually document file.
    Since the data of the employees are not maintained in a database it may be lost.

## Slide 6: OBJECTIVES OF THE PROJECT
1. General Objectives
The main objective of HRMS project is to provide an online automated platform for SSTA’s HR to reduce the effort of administrator to keep the daily events such as employee performance, employees’ details, leave applications from employees.
2 Specific objectives
The project is expected to fulfill the following specific objectives.
Study and analyse the current system.
Perform the modeling activities.
Design the proposed system.
Developing and testing the proposed system.

## Slide 7: Feasibility study
1. Technical Feasibility
Since the project uses reliable tools like open source technology like HTML, CSS, js,Php and Mysql, the system can be implemented efficiently without any issues.
This technology can efficiently handle data, requests and also create user friendly applications.
2. Time Schedule Feasibility
The project involved to be developed consists of Two different modules hence it is quite easy to manage but considering that there are sufficient human resources available, it is feasible to develop the application in the allotted duration of one month.

## Slide 8: Continued…….
3. Operational Feasibility
How the project will work and who will use it, all such concerns arise in this phase. We have to study the existing system’s problem, and is it worth solving or not?.
This Project will save a lot of time and effort of a user to analyze the employee information and also provide additional functionality. Hence it is operationally feasible.
4. Implementation Feasibility
The requirements mentioned above can be fulfilled using various technologies available. CSS(Bootstrap),PHP and Mysql, the implementation of the project is feasible.

## Slide 9: Significance of the project
1. Easy access to the data
2. The new system is more user-friendly, reliable and flexible.
3. Data alteration is easy.
4. Maintenance of the project is easy.
5. Reduced manual work.
6. Timely Report generation
7. In order to minimize number of workers
8. Reduces data loss.
9. Make the system secure from unauthorized user
10. It reduces the wastage of time during searching and modifying employee information

## Slide 10: Data Collection
The methods we use to collect data for the Project are:
    1. Observations.
    2. Document Analysis.
    3. Interviews.
1. Observation
Enables us to list out the existing system problems, as it is what we see or observe in reality.
2. Document analysis
Documents are one of the basic sources for the project development.
Relevant documents and techniques help to improve the proposed system. To have detailed awareness about the related project we will use documents such as
  Books
  e-books
  Websites to develop the project.
During the analysis of documents, we will consider those documents that can bring more features to the system.

## Slide 11: Continued….
3. Interview
We will gather the information by interviewing the human resource management employees about the existing Human resource management system. For our project, we will conduct interview with other employees in the company in addition to HRM employees like our mentors during the interniship.

## Slide 12: System Development Methodology And Deliverables.
Agile Development Model is used in this project which is a combination of iterative and incremental process models focused on process adaptability and customer satisfaction by rapid delivery of working software product. Agile methods broke the product into small incremental builds.
Methodology
1. Project Initiation: The project will start with a thorough analysis of the organization's HR processes, requirements, and goals. This phase will involve engaging key stakeholders, including HR personnel, IT department, and senior management, to outline the project scope, objectives, and success criteria.
2. Requirements Gathering: In this phase, the project team will conduct detailed requirements gathering sessions. This will involve interviewing HR staff, managers, and employees to understand their needs, pain points, and desired functionalities of the HRMS. The requirements will be documented and used as a foundation for the design and development of the HRMS.
3. Solution Design: Based on the gathered requirements, the project team will design the HRMS solution. This will include defining the system architecture, data model, user interface, and integration points with other systems.

## Slide 13: Continued…..
4. Development and Customization:
Once the solution design is finalized, the development phase will commence. This may involve developing custom modules, workflows, and reports. Regular testing and quality assurance activities will be conducted throughout this phase to ensure the HRMS functions as intended.
5. User Training and Change Management:
To ensure successful adoption of the HRMS, comprehensive user training sessions will be conducted for HR staff, managers, and employees. Training materials and documentation will be provided.
6. Piloting and User Acceptance Testing:
Before the full-scale implementation, a pilot phase will be conducted with a selected group of users. This phase will allow for real-world testing of the HRMS in a controlled environment. Feedback from pilot users will be gathered and incorporated into the final system configuration. User acceptance testing will be conducted to ensure that the HRMS meets the organization's requirements and user expectations.
7. Deployment :
Once the HRMS has been thoroughly tested and validated, it will be deployed to the entire organization. This phase will involve system configuration, data migration (if applicable), and user access setup.
8. Post-Implementation Support and Maintenance:
After the HRMS is deployed, ongoing support and maintenance activities will be carried out to address any issues, perform system upgrades, and provide continuous improvement. Regular system evaluations and feedback collection will be conducted to identify areas for improvement and optimization.

## Slide 14: Scope
The project has the following scopes:
Employee registration
Updating employee account
Search employee information
Sending Feedback
Deleting Employee information
Generating report
Posting Vacancy

## Slide 15: Continued…..
  The project contains the admin side and the Employee side.
  The admin can view, add, Delete and Edit Employee Details.
  The admin can update every user’s details as well as delete their accounts.
  Employee Details module is used to maintain the employees’ details such as adding new employee, modifying the existing employee and deleting the existing employee. When a new employee is selected from the resume tracking, all the details are to be entered and maintained in the database

## Slide 16: Scope Continued……….
The employee Side contains three kind of information.
1. Personal Information
2. Contact Information
3. Employee Status

## Slide 17: Limitation of the Project
Even though, this project focuses on Human Resource Management System for SSTA, it doesn’t handle payroll system, new recruitment training exit interview, Attendance MS, etc…
HRMS stores sensitive employee data, including personal and financial information. Ensuring the security and privacy of this data is crucial. HRMS should have robust security measures in place to protect against unauthorized access, data breaches, and cyber threats.
HRMS may experience downtime due to maintenance, upgrades, or technical issues
Dependency on Internet Connectivity

## Slide 18: Phases and Deliverables of Project
The project organization involves five chapters.
1. Among them phase one is proposal of the project that includes:-
Introduction and Background
Statement of problem
Objectives and Methodology
project scope and Limitation
2. Analysis phase is the second chapter that includes:-
Description of Existing system
Document used
Activities and functions.

## Slide 19: Functional Requirements
Functional requirements are the intended behaviors of the system. This behavior may be expressed as services, tasks or functions that the system is required to perform.
Registration of employees: register new employees to the system
Generate report: The system support registrar officer to generate report about detail of employee profile.
Prepare schedule: the system should Prepare Schedule.
Accept, Reject or approve leave applications.
Login: for validating users
Search information: retrieving information from the database
display Information: show information from the database
Feedback: The system accepts comment from user.
Create Account for new employees: The system able to create account users.

## Slide 20: Non Functional Requirements
This requirement does not directly affect the system but their presence is useful for the system. A non-functional requirement relates to the technical aspects of system must fulfill, such as performance, security, user interface and reliability issues.
Some of the non-functional requirements are: -
Security issues:-The system must be protected from unauthorized users. To protect employees’ data and system misuse, the system should provide restriction in using system functionality and information access by its user.
Robustness: The system shall validate data entry and prompt the user when the invalid data is entered
Computer viruses: since the system will be using in every computer of authorized person viruses can be carried internally and externally to our system. Possible measures that can be taken include:
Scanning all external storage media for viruses before use.
Installing and using the latest antivirus and providing regular update to the software.
HRM system checking and updating virus definitions.
Use password to login to the system.
Maintenance: the parts of the system answer the question that raised due to some kinds of the problem.
Availability: - The system should easily be available to authorized users at any desired time.
Performance: - The system should be well fit to perform operations clearly without any problem or the system should be avoiding bottle neck situations.
User friendly/ system interface: the system interface that will be developed must be interactive and easily understandable.

## Slide 21: Implementation Technology
The implementation technology of a Human Resource Management System (HRMS) refers to the specific technologies and tools used to develop and deploy the system. It typically includes programming languages, frameworks, databases, and other software components needed to build and run the HRMS application efficiently and effectively.
The implementation technology for our project a Human Resources management system(HRMS) Project are PHP and MySQL as a backend language and HTML, CSS(Bootstrap framework) As a Frontend Language and appropriate DBMS and security measures.

## Slide 22: FRONTEND TECHNOLOGIES
HTML, short for HyperText Markup Language, is a fundamental markup language used in web development for creating the structure and content of web pages. It is considered a frontend technology because it is primarily responsible for defining the presentation and organization of the information displayed in a web browser.
CSS(Bootstrap): is a popular CSS framework that provides a collection of pre-designed CSS and JavaScript components, styles, and utilities. It is built on top of CSS and is widely used to create responsive, mobile-first web applications and websites.

## Slide 23: Continued……
3. JavaScript (JS) : is a versatile and widely used frontend technology in web development. It is a programming language that allows developers to add interactivity, behavior, and dynamic elements to web pages. JS runs directly in the browser and enables client-side scripting, meaning it executes code on the user's device rather than the server.

## Slide 24: BACKEND TECHNOLOGIES
3. PHP (Hypertext Preprocessor) : is a popular backend technology commonly used for server-side web development. It is a server-side scripting language that executes on the server to generate dynamic web content and interact with databases. PHP is particularly well-suited for building web applications and websites that require data processing, user authentication, and server-side functionality.
4. MySQL as DBMS: is a popular and widely used Relational Database Management System (DBMS) that can be employed for developing a Human Resources Management System (HRMS). As a DBMS, MySQL provides a platform for efficiently storing, managing, and retrieving data related to human resources.

## Slide 25: Risk assessment and management
In the development of our project there may be problems that may affect the project progress. Such as:
  Virus attack in the computer:
  Computer failure-hardware
  Shortage of Electric power
  Shortage of Internet access
  User adoption and resistance
  Budget and resource constraint
  We will minimize these problems by the following methods:
  For virus infection we will duplicate files in more than two computers, backup files on CD-RW and external devices in order to resist problem.
  By updating the antivirus software.
  We can minimize problem of Internet access by using internet cafes.

## Slide 26: CONCLUSION
In conclusion we would like to tell that this Human Resource Management Systems will give a huge lift to the company’s operations.
What ever that has been done manually will be completely shifted to the computerized process and this will enable the company to carry out its operation more quickly.
This will also give a wider spectrum of communication to the users. Since whatever that has so far been done manually has been changed to a computerized.
It has resulted in more efficient processing of data. The new system has resulted in giving numeric advantages to the company in many ways.
Some of them are given below State of negligible paper work is almost reduced.
Accessing and getting data can be done at a single click.
Data manipulation has become simpler and the cost factor has been reduced.
It is faster and more efficient processing of data.
It is less time consuming.
Operations are more transparency.
Communications between the users is more efficient.

## Slide 27
THANK YOU